SHILFA

شِلفة

Your Barber. Your Time. Your Style.

MVP Scope & Market Analysis

Men’s Barber Booking & Relationship App for Egypt

Version 1.0  |  March 2026

Prepared by: Aly  |  Confidential

# 1. Executive Summary

Shilfa (شِلفة — Egyptian slang for a fresh haircut) is a mobile-first barber booking and relationship app built for the Egyptian men’s grooming market. Unlike marketplace-first apps (Glamera, Fresha) that focus on discovering new providers, Shilfa is built around the core insight that Egyptian men are deeply loyal to their barber — they don’t need to FIND a barber, they need to BOOK the one they already have without wasting 1–2 hours waiting.

The app serves three user types: Clients who book and manage their barber relationship, Barbers who manage their schedule and showcase their work, and Shop Owners who oversee their team. The QR check-in system, style memory with photos, and dual-profile portfolio are the core differentiators that no existing app delivers — especially not in Arabic.

## 1.1 Why This Works in Egypt

- Men’s haircut prices have surged: 150–300 EGP at local barbers, 300–500+ EGP at premium shops — making commission/subscription economics viable

- Every popular barber in Egypt has the same problem: 5–8 guys waiting on the couch, some leave, no scheduling system exists

- Barbers already use Instagram as a portfolio — Shilfa gives them a functional portfolio that’s tied to real bookings and real clients

- Zero competition: theCut (US), SQUIRE (US), Barberly (US) don’t operate in MENA. Glamera targets women. Fresha is generic and not localized.

- Egyptian men visit barbers every 2–4 weeks — that’s 12–26 transactions/year per user, comparable to food delivery frequency

# 2. Competitive Analysis

| Feature | Shilfa | theCut | SQUIRE | Glamera | Fresha | Barberly |
| --- | --- | --- | --- | --- | --- | --- |
| Available in Egypt/Arabic | ✅ | ❌ | ❌ | ✅ | Partial | ❌ |
| Men-focused branding | ✅ | ✅ | ✅ | ❌ | ❌ | ✅ |
| QR check-in with time window | ✅ | ❌ | ❌ | ❌ | ❌ | Partial |
| Style memory + photos per client | ✅ | Partial | ❌ | ❌ | Notes | Partial |
| Dual-profile portfolio (barber + client) | ✅ | ❌ | ❌ | ❌ | ❌ | ❌ |
| Per-barber booking in shop | ✅ | ✅ | ✅ | ❌ | ✅ | ✅ |
| Cash payment support | ✅ | ❌ | ❌ | ✅ | Partial | ❌ |
| EGP pricing for barbers | ✅ | ❌ | ❌ | ✅ | ❌ | ❌ |

Key takeaway: Shilfa’s unique combination is Arabic-first + men-focused + QR check-in + style memory with photos + dual portfolio. No single competitor offers more than 2 of these together.

# 3. MVP Feature Set

Organized by user type and priority: P0 (launch), P1 (30 days post), P2 (60–90 days post).

## 3.1 Client App Features

| Feature | Priority | Details |
| --- | --- | --- |
| Search for barber by name or shop name | P0 | Fuzzy search, Arabic support |
| View individual barber profiles (bio, portfolio photos, ratings, services + prices) | P0 | Instagram-style grid of work |
| See all barbers in a shop with individual availability | P0 | Tap barber → see free slots today/this week |
| Book a specific time slot with a specific barber | P0 | Select service → pick time → confirm |
| QR code generation on booking (appears 15 min before, expires 15 min after) | P0 | Animated QR, countdown timer visible |
| My style history: photos from previous visits with notes | P0 | "Show barber" button to display last cut |
| Rate and review barber after visit | P0 | Star rating + optional text + optional photo |
| Favorite barbers list | P0 | Quick re-book from favorites |
| Push notification reminders (1hr before appointment) | P0 | "Your appointment with Ahmed is in 1 hour" |
| Visit history with frequency stats | P1 | "You visit every 18 days on average" |
| Rebooking suggestion ("Time for a cut? It’s been 3 weeks") | P1 | Smart nudge based on visit frequency |
| Discover nearby barbers (map view) | P2 | For when traveling or moved neighborhoods |

## 3.2 Barber App Features

| Feature | Priority | Details |
| --- | --- | --- |
| Profile setup: bio, photo, services list with prices, working hours | P0 | Arabic text, EGP prices |
| Portfolio: upload photos of work (tagged by style/service) | P0 | Grid gallery, clients can be tagged |
| Daily schedule view with booked slots + walk-in queue | P0 | Color-coded: booked, available, break |
| QR scanner to check in arriving clients | P0 | Scan → auto-marks arrived → starts timer |
| Client card: see preferences, style photos, visit history on scan | P0 | "Aly: mid fade, 2 on sides, squared beard" |
| Take post-cut photo and upload to both profiles | P0 | Auto-linked to client + barber portfolio |
| Accept/reject/reschedule booking requests | P0 | Push notification on new booking |
| Block time slots (prayer, break, personal) | P0 | Recurring blocks supported |
| Client analytics: total clients, frequency, top spenders | P1 | "You served 142 clients this month" |
| Walk-in management: add walk-in to queue, estimate wait time | P1 | Display wait time on shop screen |
| Revenue tracking (daily/weekly/monthly) | P2 | Cash vs digital breakdown |

## 3.3 Shop Owner Features

| Feature | Priority | Details |
| --- | --- | --- |
| Shop profile: name, location, photos, working hours | P0 | Google Maps pin integration |
| Add/manage barbers in the shop | P0 | Invite via phone number |
| View all barbers’ schedules in one dashboard | P1 | See who’s busy, who’s free |
| Shop-level analytics (total bookings, busiest hours, top barbers) | P2 | Insights for business decisions |

# 4. QR Check-In System — Core Differentiator

The QR system is the heart of Shilfa. It replaces the awkward "I’m here" phone call and creates a verifiable, time-stamped check-in that benefits both parties.

## 4.1 Flow

- Client books 4:00 PM slot with barber Ahmed

- At 3:45 PM, client’s app generates a dynamic QR code with a countdown timer

- Client arrives, opens app, shows QR to barber Ahmed

- Ahmed opens his barber app, taps "Scan", scans the QR

- System verifies: correct client, correct barber, within time window → check-in confirmed

- Ahmed’s screen shows Aly’s client card: preferred style, last cut photo, notes

- If QR is not scanned by 4:15 PM, it expires and the slot is released back to availability

## 4.2 Technical Design

- QR encodes a signed JWT token containing: booking_id, client_id, barber_id, valid_from, valid_until

- Token is signed server-side so it can’t be forged or reused

- QR regenerates every 30 seconds with a new token (prevents screenshot sharing)

- Barber’s scanner validates the token locally against cached booking data (works offline briefly)

- On successful scan: booking status updates to “arrived”, client gets confirmation push notification

## 4.3 No-Show Handling

- If QR expires without scan: booking auto-cancels, slot reopens, client gets “missed appointment” notification

- Repeat no-shows (3+ in 30 days) trigger a soft flag visible to barbers (“this client has missed recent appointments”)

- Barbers can optionally require a small deposit (via Fawry/Paymob) for flagged clients — P2 feature

# 5. Dual Portfolio System

This is Shilfa’s social layer — the feature that makes it sticky and shareable.

## 5.1 How It Works

- After a cut, the barber takes a photo using the Shilfa app camera

- The photo is tagged with: client name, service performed, date, and optionally the style name

- The photo appears on BOTH the barber’s portfolio AND the client’s style history

- The barber’s portfolio becomes a living gallery of real work with real clients (not just Instagram reposts)

- The client’s profile becomes a visual timeline of their haircut evolution

- Next visit: client opens app, taps “Show last cut”, barber sees exactly what was done — no guessing

## 5.2 Why This Matters

- For barbers: their portfolio grows automatically with every client. Better than Instagram because it’s verified work.

- For clients: “I want the same thing as last time” is now a tap, not a 5-minute explanation

- For Shilfa: every photo is organic content that drives app virality when shared on social media

# 6. Technical Architecture

| Layer | Technology | Rationale |
| --- | --- | --- |
| Mobile App | React Native (Expo) | Single codebase for iOS + Android, your React expertise transfers |
| Backend API | Next.js API Routes or Express.js | REST API, fast to build |
| Database | PostgreSQL (Supabase) | Relational, RLS for multi-tenancy, free tier |
| Auth | Supabase Auth (phone OTP) | Phone-first auth matches Egyptian behavior |
| Image Storage | Supabase Storage + CDN | Portfolio photos, style history, profiles |
| QR Generation | react-native-qrcode-svg + JWT | Client-side QR, server-signed tokens |
| QR Scanning | expo-camera / react-native-vision-camera | Barber-side scanner, fast decode |
| Push Notifications | Expo Notifications + FCM/APNs | Reminders, booking updates, nudges |
| Maps | Google Maps API | Shop location, nearby discovery (P2) |
| Hosting | Vercel (API) + Supabase (DB/Storage) | Low ops overhead |

# 7. Core Data Model

| Entity | Key Fields |
| --- | --- |
| User | id, phone, name, avatar_url, role (client¦barber¦owner), created_at |
| Shop | id, owner_id, name, address, lat, lng, photos[], working_hours_json, description |
| BarberProfile | id, user_id, shop_id, bio, specialties[], services_json (name, price, duration_min), rating_avg, total_reviews |
| Service | id, barber_id, name_ar, name_en, price_egp, duration_min, is_active |
| Booking | id, client_id, barber_id, shop_id, service_id, start_time, status (pending¦confirmed¦arrived¦in_chair¦completed¦no_show¦cancelled), qr_token, qr_valid_from, qr_valid_until |
| CheckIn | id, booking_id, scanned_at, location_lat, location_lng |
| StylePhoto | id, booking_id, barber_id, client_id, photo_url, service_performed, style_tags[], notes, created_at |
| ClientPreference | id, client_id, barber_id, preferred_style_notes, preferred_products, last_style_photo_id |
| Review | id, booking_id, client_id, barber_id, rating (1-5), comment, photo_url, created_at |
| Favorite | id, client_id, barber_id, created_at |

# 8. Development Timeline

| Phase | Deliverables | Duration | Milestone |
| --- | --- | --- | --- |
| 0 | Project setup, Expo + Supabase, auth (phone OTP), navigation, RTL layout | Week 1–2 | Skeleton app running |
| 1 | Barber profiles, shop profiles, service catalog, portfolio gallery | Week 3–4 | Barbers can set up profiles |
| 2 | Client search, barber discovery, per-barber availability view | Week 5–6 | Clients can find barbers |
| 3 | Booking system: select barber → pick slot → confirm → push notification | Week 7–8 | Bookings work end-to-end |
| 4 | QR check-in: generation, scanning, time-window validation, auto-expiry | Week 9–10 | QR system live |
| 5 | Style memory: post-cut photo upload, dual-profile linking, client card view | Week 11–12 | Portfolio system working |
| 6 | Reviews, ratings, favorites, rebooking, push reminders | Week 13–14 | Engagement loop complete |
| 7 | Shop owner dashboard, barber analytics, polish + bug fixes | Week 15–16 | Feature complete |
| 8 | Beta with 5–10 barber shops in Cairo, iterate based on feedback | Week 17–20 | MVP LAUNCH |

Total: 20 weeks (~5 months) solo developer. Can compress to 14–16 weeks with a second developer on the React Native side.

# 9. Monetization Strategy

Shilfa monetizes from the barber/shop side, never from clients. The app is completely free for customers.

## 9.1 Revenue Model

| Model | Price | What Barber Gets |
| --- | --- | --- |
| Free Tier | 0 EGP | Profile, 20 bookings/month, 10 portfolio photos, basic schedule |
| Pro Barber | 299 EGP/month | Unlimited bookings, unlimited photos, client analytics, priority in search, style memory, walk-in queue |
| Shop Plan | 799 EGP/month | Up to 5 barbers, shop dashboard, team analytics, featured shop badge, all Pro features per barber |
| Shop Plan+ | 1,299 EGP/month | Unlimited barbers, multi-branch, advanced analytics, custom branding, API access |

## 9.2 Why Barbers Will Pay

- 299 EGP/month = the revenue from 2 haircuts. If Shilfa prevents just 3 walk-away customers per month (who left because of long wait), it pays for itself 2x over.

- The portfolio feature replaces the need for a separate Instagram business strategy — barbers get a professional portfolio that drives real bookings

- Style memory reduces miscommunication and callbacks — happier clients = more tips + more loyalty

# 10. Go-To-Market Strategy

## 10.1 Phase 1: Seed (Month 1–2)

- Personally onboard 5–10 popular barbers in New Cairo / Nasr City / Heliopolis who have the "always full, long wait" problem

- Offer free Pro for 3 months in exchange for feedback + letting you observe their workflow

- Each barber tells their regulars to download the app to book — organic client-side growth from barber network

- Target: 5–10 barbers, 100–300 client downloads

## 10.2 Phase 2: Traction (Month 3–6)

- TikTok / Instagram Reels content: "POV: You booked your barber on Shilfa and walked straight to the chair" — this is highly shareable content

- Partner with barber influencers on TikTok (Egyptian barber TikTok is HUGE — millions of views)

- Every post-cut photo uploaded through Shilfa is watermarked with subtle branding — free organic marketing

- Target: 50–100 barbers, 2,000–5,000 client downloads

## 10.3 Phase 3: Scale (Month 6–12)

- Expand to Alexandria, Mansoura, Tanta — university cities with young male demographics

- Launch "Shilfa Verified Barber" badge for quality-vetted barbers — trust signal

- Introduce women’s salon vertical if demand validates (same tech, different branding)

- Explore GCC expansion (Saudi, UAE) where men’s grooming spend is 5–10x Egypt

# 11. Key Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Barbers resist adopting an app | HIGH | In-person onboarding. Show the ROI: "you lost 3 clients today who left because of the wait." Free tier removes cost barrier. |
| Clients won’t download another app | MEDIUM | The barber is the distribution channel. When YOUR barber says "download this to book me," you download it. Barber-driven adoption. |
| QR system feels over-engineered | LOW | Make it dead simple: open app → show QR → done in 3 seconds. Fallback: barber can manually confirm arrival. |
| Glamera/Fresha copies the men’s vertical | LOW | Glamera has been women-focused for 6 years. Pivoting brand identity is extremely hard. First-mover advantage in men’s niche. |
| Egyptian men won’t pre-book (walk-in culture) | HIGH | The target isn’t ALL men. It’s the ones already frustrated by waiting 1–2 hours. Start with the pain, not the habit. |
| Low revenue per user | MEDIUM | Monetize the barber, not the client. 299 EGP/month from 500 barbers = 149,500 EGP MRR. Viable. |

# 12. Success Metrics (6 Months Post-Launch)

| Metric | Target | Signal |
| --- | --- | --- |
| Active barbers (1+ booking/week) | 100–200 barbers | Supply-side traction |
| Client app downloads | 5,000–10,000 | Demand-side pull |
| Bookings per week | 1,000+ | Usage depth |
| QR check-in rate | > 70% of bookings | Feature adoption |
| No-show rate | < 15% | QR system effectiveness |
| Style photos uploaded/week | 500+ | Portfolio engagement |
| Paying barbers (Pro plan) | 50–100 | Revenue validation |
| Monthly Recurring Revenue | 15,000–30,000 EGP | Business sustainability |

# 13. Post-MVP Roadmap

- Loyalty program: "Your 10th cut is free" — barber-configured, tracked automatically through bookings

- Walk-in live queue: Display board (tablet at shop entrance) showing current wait time and queue position

- In-app tipping: Digital tips via Fawry/Paymob after the cut is completed

- AI style suggestions: Upload a selfie → AI suggests hairstyles based on face shape — highly viral feature

- Barber-to-barber social: Barbers follow each other, share techniques, build professional community

- Women’s vertical: Same core tech, different branding (“Shilfa Beauty” or separate app)

- GCC expansion: Saudi Arabia and UAE where men’s grooming is a $2B+ market with higher ARPU

- Product sales: Barbers sell hair products through the app (pomade, wax, beard oil) — e-commerce layer